# Lab 6: Prioritise Ten Industry Use Cases

Business Innovation with AI Agents · TGS-2020503395 · 45 minutes

# Objective

Score the ten realistic use cases for value, feasibility, risk and evidence readiness, then calculate a risk-adjusted pilot case.

# Deliverable

A completed opportunity matrix, transparent cost-benefit calculation, pilot charter and stop decision.

# Prerequisites

A trainer-approved laptop and classroom workspace.

Use only fictional data supplied in this lab.

Do not paste API keys, customer data or personal information into evidence.

Topic 2 feasibility framework.

# Procedure

Step 1. Review ten-use-cases.csv and confirm each row has a trigger, output and human gate.

Step 2. Choose weights for value, feasibility, governability and evidence readiness in scoring-method.md.

Step 3. Ask Hermes to calculate weighted scores and preserve the formula and input values.

hermes chat --toolsets file,terminal

Step 4. Challenge the top-ranked case with a failure-loss and review-cost estimate.

Step 5. Complete cost-benefit.csv for a 12-week pilot using scenario assumptions.

Step 6. Calculate net benefit, benefit-cost ratio and break-even volume; label all assumptions.

python3 calculate_case.py

Step 7. Define go, revise and stop thresholds in pilot-charter.md.

Step 8. Run the verifier and defend the selected pilot to a peer reviewer.

python3 verify.py

# Acceptance test

The selected case wins under the documented weights, the arithmetic is reproducible, risks and review cost are included, and the pilot has a measurable stop condition.

# Evidence checklist

☐ Commands/configuration with secrets redacted

☐ Screenshot or file evidence

☐ Acceptance test result

☐ Failure and resolution

☐ Reflection and improvement

# Safety and cleanup

Use fictional data only.

Never submit .env, tokens, keys or personal information.

Stop classroom gateways and remove recurring jobs after evidence capture.